Task List – Assignment #5

Project Title: AI-Based Lung Cancer Detection and Risk Scoring System
Team Members:

- Satya Indukuri (indukusa@mail.uc.edu)

- Kush Bhandari (bhandakh@mail.uc.edu)
Advisor: Hrishikesh Bhide(bhidehk@ucmail.uc.edu)

Task List

- Specify system requirements and workflow for preprocessing, ML, and interface – Satya

- Design the 3D CT scan preprocessing pipeline including normalization and lung isolation – Kush

- Develop the DICOM loader and 3D volume conversion module – Satya

- Research existing 3D nodule detection models and select appropriate architectures – Kush

- Implement the 3D CNN-based nodule detection model – Kush

- Design the interface for visualizing nodule detection and malignancy scores – Satya

- Develop the segmentation module using 3D U-Net / nnU-Net – Kush

- Integrate preprocessing, detection, and segmentation modules into a unified pipeline – Satya

- Implement malignancy scoring classifier for each detected nodule – Kush

- Test detection, segmentation, and scoring modules with sample CT scans – Kush

- Develop interactive visual overlays for nodule boundaries and measurements – Satya

- Document preprocessing, detection, and segmentation modules for reproducibility – Satya

- Validate ML outputs against annotated datasets to ensure accuracy – Kush

- Develop API endpoints to expose ML results for the interface – Satya

- Refine preprocessing and detection modules to handle edge cases – Kush

- Implement cloud deployment of inference pipeline including GPU usage – Satya

- Test end-to-end system performance and latency in the cloud – Satya

- Document the interface design, API usage, and workflow for user manual – Satya

- Optimize ML models for inference speed and accuracy – Kush

- Validate final system outputs with simulated or real patient data – Kush